ECDAT (SIH26164) - Three-Person Work Split

Bullet-only ownership plan with independent workstreams, expected functionality, and completion gates

# 1. Parallel-work rule

- Everyone works against JSON contracts, fixtures, and mocks. Nobody waits for another person to finish their full subsystem.

- Person 1 owns the CIR schema and core intelligence, but Person 2 and Person 3 start immediately using the frozen v0.1 sample JSON fixtures.

- Person 2 outputs detector results as CIR-compatible JSON files. They do not need the GUI or final risk engine to test scanner correctness.

- Person 3 builds the CLI, GUI, reports, and benchmark views using mock scan outputs first, then swaps to the real API later.

- Integration happens through files/API only: detector JSON -> core API -> database/export/API -> GUI/CLI. No direct hidden coupling between teammates.

# 2. Final product feature coverage

| Feature | Status | Owner | Expected functionality |
| --- | --- | --- | --- |
| Source repositories | Required | Person 2 | Semgrep + Tree-sitter + CBOMkit/Sonar rules; emit CIR evidence with file/line/function/mode/key size. |
| Binaries | Required | Person 2 | LIEF + strings + YARA-X + capa/FLOSS escalation; detect imports, symbols, constants, libraries and usage evidence. |
| Libraries/dependencies | Required | Person 2 | Syft/cdxgen/package parsers; distinguish Provides from Confirmed/Probable use. |
| Container images | Required | Person 2 | Layer extraction + layer cache + inner source/binary/config/cert scans. |
| Config files | Innovative | Person 2 | nginx, Apache, Envoy, OpenSSL, YAML, Kubernetes, Terraform crypto settings. |
| Certificates and keys | Innovative | Person 2 | PEM, DER, JKS, PKCS#12, SSH, JWK parsing; redacted evidence only. |
| Runtime endpoint probing | Innovative | Person 2 | SSLyze/testssl-style TLS validation; compare runtime crypto with config/source evidence. |
| Cloud services | Innovative | Person 2 | Read-only inventory for AWS KMS/ACM/ELB first; Azure/GCP optional if time allows. |
| Adaptive scheduler | Core | Person 1 | File triage, cache keys, cheap-to-expensive routing, escalation policy. |
| CIR | Core innovation | Person 1 | One semantic object model for crypto assets, operations, evidence, confidence, location and context. |
| Evidence fusion | Core innovation | Person 1 | Merge duplicate hits; produce Confirmed/Probable/Possible/ProvidedOnly/FalsePositiveSuppressed states. |
| Crypto graph | Core innovation | Person 1 | Link service -> container -> library -> operation -> key/cert -> endpoint/cloud resource. |
| Quantum risk | Required | Person 1 | Mosca model + exposure + business criticality + confidence + weak classical crypto. |
| PQC recommender | Required | Person 1 | Rule-based ML-KEM, ML-DSA, SLH-DSA and hybrid migration recommendations with cost/latency class. |
| CLI | Product | Person 3 | scan, scan-binary, scan-container, scan-cloud, risk, recommend, report, ci. |
| GUI | Required | Person 3 | Target selection, scan preview, live monitor, inventory, graph, risk dashboard, finding detail, migration planner, reports. |
| Exports | Required | Person 3 | CycloneDX CBOM, ECDAT JSON, SARIF, PDF, HTML, CSV. |
| Benchmark harness | Winning proof | Person 3 | Run ours vs grep, CBOMkit/cdxgen, Syft/Trivy, strings/objdump, LIEF-only/YARA-only. |

# 3. Person 1 - Core Intelligence & Architecture (You)

Role: owns the main functionality and the differentiator. This stream can be built entirely with synthetic detector JSON before real scanners are ready.

## Bootstrap contract and fake data

Expected functionality:

- Publish cir.schema.json v0.1 with CryptoAsset, CryptoOperation, EvidenceSignal, GraphEdge, RiskRecord and Recommendation objects.

- Create 15-20 mock findings covering RSA, ECDSA, AES-GCM, AES-ECB, MD5, SHA-1, TLS, X.509, OpenSSL, KMS and container evidence.

- Create sample outputs for source-only, binary-only, container-only and multi-evidence scans.

Completion gate:

- Person 2 and Person 3 can work from the sample JSON without waiting for the core implementation.

- Schema changes after v0.1 must be backward compatible or versioned.

## Input registry and adaptive scheduler

Expected functionality:

- Normalize repo paths, binaries, containers, directories, URLs and cloud targets into scan jobs.

- Hash files, manifests, binaries and image layers for caching.

- Implement cheap-to-expensive routing: triage -> cheap scan -> candidate dataflow/binary escalation -> merge.

Completion gate:

- Scheduler can create jobs from at least repo, binary, container tar/rootfs and endpoint inputs.

- Unchanged artefacts are skipped through cache keys.

## Crypto Intermediate Representation (CIR)

Expected functionality:

- Implement canonical models for algorithms, modes, curves, key sizes, protocols, certificates, keys, libraries and locations.

- Represent evidence type, confidence, detector name, redacted snippet, source location and usage state.

- Support source, binary, dependency, container, config, certificate, runtime and cloud evidence in the same schema.

Completion gate:

- All downstream modules consume CIR only.

- No detector-specific object reaches risk, recommendation, export or GUI layers.

## Signature and policy registry

Expected functionality:

- Canonicalize aliases: AES256/AES-256/EVP_aes_256_gcm -> AES-256-GCM, SHA1/SHA-1 -> SHA-1, etc.

- Store OIDs, library API names, weak algorithms, weak modes, PQC mappings, and recommendation rules.

- Version the registry so recommendations are not stale or untraceable.

Completion gate:

- 95%+ alias resolution on the prepared algorithm corpus.

- Every risk/recommendation result points to a registry version.

## Evidence fusion and duplicate suppression

Expected functionality:

- Merge repeated source findings, dependency-only findings, binary library evidence, certificate evidence and runtime evidence.

- Separate Provides from Confirmed/Probable/Possible usage.

- Suppress obvious test fixtures, dead examples and checksum-only non-security usage where evidence supports it.

Completion gate:

- Duplicate findings after fusion stay below 3% on the seeded benchmark.

- Dependency-only OpenSSL does not become 50 fake algorithm findings.

## Crypto Operation Builder

Expected functionality:

- Group low-level assets into logical operations: TLS authentication, JWT signing, password hashing, storage encryption, key exchange, file encryption.

- Attach algorithm, mode, key/cert, library/provider, call path, container, endpoint and owner context when available.

- Convert many raw hits into a small number of actionable operations.

Completion gate:

- 95%+ correct operation reconstruction on seeded scenarios.

- A repo with many RSA references collapses into the correct smaller set of real operations.

## Crypto Knowledge Graph

Expected functionality:

- Build graph nodes for services, repos, containers, libraries, crypto assets, operations, certificates, keys, endpoints, cloud resources and owners.

- Build graph edges: uses, provides, implements, configures, protects, exposes, runs_in, owns, depends_on.

- Expose graph queries for risky algorithms, internet-facing endpoints, long-lived data, and dependency blast radius.

Completion gate:

- Core dashboard queries run in under 1 second on SIH demo dataset.

- Graph view can trace service -> operation -> algorithm -> recommendation.

## Quantum and classical risk engine

Expected functionality:

- Implement Mosca-style X + Y > Z trigger using data lifetime, migration time and quantum timeline assumptions.

- Include algorithm quantum vulnerability, exposure, business criticality, confidence, key size, protocol, environment and owner.

- Classify Critical, High, Medium, Low and Informational.

Completion gate:

- 95%+ expected risk class accuracy on seeded benchmark cases.

- Risk is scored on resolved operations/systems, not every raw hit.

## PQC and hybrid recommendation engine

Expected functionality:

- Map RSA encryption/key exchange to ML-KEM or hybrid ML-KEM paths.

- Map RSA/ECDSA/EdDSA signatures to ML-DSA or SLH-DSA paths where ecosystem support allows.

- Recommend TLS 1.3, AEAD migration, Argon2id/bcrypt/scrypt, SHA-256/SHA-3, and legacy crypto removal as needed.

- Score recommendations by risk reduction, standards alignment, compatibility, latency, migration effort and operational cost.

Completion gate:

- 95%+ recommendation accuracy on prepared scenarios.

- LLM is never required for selecting the recommendation.

## Core API

Expected functionality:

- Expose scan, risk, recommend, graph, export and benchmark endpoints.

- Return stable JSON responses for Person 3 to consume.

- Provide OpenAPI docs and example curl commands.

Completion gate:

- GUI and CLI can complete the demo workflow using only public API endpoints.

- Failures return structured error messages instead of stack traces.

# 4. Person 2 - Discovery Engine

Role: owns detection. This stream is independent because every scanner can be tested by emitting CIR JSON files to a shared samples folder.

## Source scanner

Expected functionality:

- Integrate CBOMkit/Sonar where strong for Java, Python, Go and supported ecosystems.

- Add Semgrep rules for Java, Python, JS/TS, Node crypto, WebCrypto, Go, C#, RustCrypto, C/C++ OpenSSL/libsodium wrappers.

- Use Tree-sitter for AST-aware extraction of API calls, constants, modes, key sizes, curves and file/line/function locations.

- Run limited dataflow only around crypto candidates to resolve wrappers and variables.

Completion gate:

- 95%+ detection on prepared source corpus.

- <5% false positives.

- Correct algorithm, mode/key-size/curve extraction where visible.

## Source crypto coverage targets

Expected functionality:

- Public key: RSA, DSA, DH/FFDHE, ECDH, ECDSA, X25519/X448, Ed25519/Ed448, ElGamal.

- Symmetric: AES, AES-GCM/CBC/CTR/ECB, DES, 3DES, RC4, ChaCha20, ChaCha20-Poly1305, XChaCha20-Poly1305, Blowfish/Twofish, Camellia/IDEA/SM4.

- Hash/MAC/KDF/password: MD5, SHA-1, SHA-2, SHA-3/Keccak, BLAKE2/BLAKE3, RIPEMD-160, HMAC, CMAC, GMAC, Poly1305, HKDF, PBKDF2, bcrypt, scrypt, Argon2.

- PQC/hybrid: ML-KEM/Kyber, ML-DSA/Dilithium, SLH-DSA/SPHINCS+, FN-DSA/Falcon, HQC, hybrid KEX, hybrid signatures.

Completion gate:

- Tier-1 algorithm families are covered before rare algorithms.

- CRC/checksum usage is classified as non-cryptographic unless used as security.

## Dependency and library scanner

Expected functionality:

- Use Syft/cdxgen and package-manager parsers for Maven, npm, pip, Cargo, NuGet, Go modules and OS package lists.

- Map packages to crypto capability registry: OpenSSL, BouncyCastle, libsodium, Tink, Botan, wolfSSL, mbedTLS, cryptography, RustCrypto, liboqs.

- Emit Provides evidence unless there is matching usage evidence from source/binary/config.

Completion gate:

- 95%+ package identification on fixture repos.

- Dependency-only crypto is never marked Confirmed by itself.

## Binary scanner

Expected functionality:

- Use LIEF to parse ELF, PE and Mach-O imports, symbols, sections, linked libraries and architecture.

- Run strings and YARA-X quick signatures for algorithm strings, OIDs, AES/SHA/MD5/ChaCha constants and PQC library fingerprints.

- Use capa for crypto behavior rules and FLOSS for hidden/obfuscated strings only when cheap signals are weak.

- Keep Ghidra as escalation-only for high-value ambiguous binaries, not default scan path.

Completion gate:

- 90%+ detection on compiled binary corpus.

- Heavy analysis invoked only for escalated binaries.

- Static OpenSSL/CNG/libsodium evidence is emitted with confidence and usage state.

## Container scanner

Expected functionality:

- Support Docker/OCI image tar and extracted rootfs directory first.

- Use Syft/cdxgen/Trivy for packages and image contents.

- Run dependency, binary, config and certificate scanners inside the image filesystem.

- Cache by image digest and layer digest to avoid rescanning unchanged layers.

Completion gate:

- 90%+ container artefact detection on fixture images.

- Repeated image scans are 70%+ faster when layers are unchanged.

- Container findings link back to image/layer/package/service.

## Config scanner

Expected functionality:

- Parse nginx, Apache, Envoy, OpenSSL config, YAML, TOML, Kubernetes manifests, Terraform and Docker Compose.

- Extract TLS versions, cipher suites, certificate paths, key paths, KMS references and crypto provider settings.

- Emit config evidence that can be linked to services and endpoints.

Completion gate:

- 95%+ TLS/config detection on fixture configs.

- Weak TLS/cipher settings are identified with exact config path and line when possible.

## Certificate and key scanner

Expected functionality:

- Parse PEM, DER, JKS, PKCS#12/PFX, SSH keys and JWK/JWKS.

- Extract certificate subject, issuer, validity, key algorithm, key size, curve, signature algorithm, SANs and fingerprint.

- Use Gitleaks/TruffleHog for secret/key discovery but redact raw material.

Completion gate:

- 95%+ certificate/key metadata extraction on fixtures.

- Raw private keys are never stored in DB, JSON, reports or logs.

## Runtime endpoint scanner

Expected functionality:

- Integrate SSLyze/testssl-style probing for HTTPS, STARTTLS where feasible, and SSH algorithm inventory if time permits.

- Capture negotiated protocol, cipher suite, certificate chain, signature algorithm and weak protocol support.

- Compare runtime evidence with source/config/container evidence.

Completion gate:

- 95%+ agreement on prepared local TLS endpoints.

- Runtime mismatch is reported clearly.

## Cloud scanner - innovation module

Expected functionality:

- Implement read-only AWS demo first: KMS keys, ACM certificates, ELB/ALB TLS policy metadata and service tags.

- Map cloud resource IDs into CIR and graph nodes.

- Add Azure Key Vault/GCP KMS only after AWS demo works.

Completion gate:

- Read-only inventory only.

- No secret extraction.

- At least one provider demo produces cloud-linked crypto assets.

# 5. Person 3 - Platform, CLI, GUI, Reporting and Benchmarks

Role: owns user-facing product and proof. This stream is independent because the GUI/CLI use mock API responses until Person 1 provides the real backend.

## CLI

Expected functionality:

- Implement ecdat scan ./repo --out scan.ecdat.json --cbom cbom.json.

- Implement ecdat scan-binary ./bin/app.exe --deep auto --out binary.ecdat.json.

- Implement ecdat scan-container image:tag --out image.ecdat.json.

- Implement ecdat scan-cloud aws --profile readonly --services kms,acm,elb --out cloud.ecdat.json.

- Implement ecdat risk, ecdat recommend, ecdat report and ecdat ci commands.

- Support --json, --summary, --fail-on critical and --sarif output for CI.

Completion gate:

- Full demo can run from terminal without GUI.

- Commands work with mock JSON first and real API later.

- Errors are readable and non-crashing.

## GUI target selection and scan workflow

Expected functionality:

- Build input cards for repo, binary, container, cloud and runtime endpoint.

- Build scan plan preview showing detectors, depth, privacy/redaction, cache hits and estimated time.

- Build live scan monitor with progress per surface: source, binary, dependency, container, config, cert, runtime, cloud.

Completion gate:

- A user can start a scan and see staged progress using mock data.

- The same screen works with one input or many inputs.

## Crypto inventory and finding detail

Expected functionality:

- Build searchable inventory by algorithm, key size, mode, risk, service, owner, environment, confidence and usage state.

- Build finding detail screen with evidence timeline, redacted snippets, binary signals, config/runtime agreement and confidence formula.

- Make ProvidedOnly findings visually separate from Confirmed risk findings.

Completion gate:

- All important CIR fields are visible to the user.

- A judge can understand why a finding exists without reading raw JSON.

## Crypto graph and risk dashboard

Expected functionality:

- Build graph visualization: service -> container -> library -> operation -> key/cert -> endpoint/cloud resource.

- Build risk dashboard with Critical/High/Medium/Low/Informational counts, Mosca trigger, HNDL risk and internet-facing assets.

- Add drill-down from risk card to exact evidence and recommendation.

Completion gate:

- Graph shows at least 20 linked nodes without becoming unreadable.

- Risk dashboard never shows raw unmerged hits as final risk items.

## Migration planner

Expected functionality:

- Display PQC/hybrid recommendation, blockers, owner, effort, latency/cost class and migration priority.

- Group recommendations into action queues: immediate, next release, planned modernization, monitor/suppress.

- Support export of migration roadmap.

Completion gate:

- Each Critical/High risk has a clear migration action.

- Recommendations are shown as deterministic engine output, not LLM guesses.

## Database and exports

Expected functionality:

- Implement SQLite tables: scan_run, raw_evidence, crypto_asset, crypto_operation, graph_edge, risk_record, recommendation.

- Export CycloneDX CBOM JSON/XML, ECDAT canonical JSON, SARIF, PDF executive report, HTML dashboard export and CSV.

- Use canonical JSON as the source of truth for report rendering.

Completion gate:

- All exports open/validate successfully on the demo dataset.

- No duplicate scan records for identical cached runs.

## Benchmark harness

Expected functionality:

- Create seeded benchmark datasets for source, binary, container, runtime, graph reconstruction and recommendation quality.

- Run baseline comparisons: grep/ripgrep, CBOMkit/Sonar, cdxgen, Syft/Trivy, strings+objdump, LIEF-only and YARA-only.

- Measure precision, recall, parameter extraction, wrapper detection, duplicate suppression, runtime, memory and cache speedup.

- Generate benchmark PDF/HTML/charts for final SIH pitch.

Completion gate:

- One command produces benchmark report.

- Benchmark includes real numbers, not marketing claims.

# 6. Independence contract

| Dependency direction | Contract artifact | Anti-blocking rule |
| --- | --- | --- |
| Person 1 -> Person 2 | cir.schema.json, sample raw evidence JSON, canonical registry names. | Person 2 emits scanner JSON to schema; does not wait for risk/GUI. |
| Person 1 -> Person 3 | Mock API responses for scan, graph, risk, recommendation, export. | Person 3 builds CLI/GUI/reporting before backend is complete. |
| Person 2 -> Person 1 | Detector outputs in CIR format and fixture scan folders. | Person 1 tests fusion/risk with synthetic fixtures until real scanner output arrives. |
| Person 3 -> Person 1 | API contract feedback and required response shapes. | Person 1 keeps API stable; breaking changes are versioned. |
| Person 3 -> Person 2 | Benchmark datasets and expected output templates. | Person 2 can validate scanners without GUI/backend dependency. |

# 7. Milestone plan

| Period | Person 1 | Person 2 | Person 3 |
| --- | --- | --- | --- |
| Day 1-2 | CIR v0.1, registry skeleton, mock evidence, API skeleton. | Source scanner first rules, dependency scanner, binary LIEF prototype. | CLI skeleton, GUI shell, mock dashboard, SQLite schema. |
| Day 3-5 | Evidence fusion, usage states, graph schema, Mosca risk. | Source coverage expansion, config/cert parser, strings/YARA binary quick pass. | Inventory, finding detail, report templates, basic exports. |
| Day 6-8 | Operation builder, recommendation engine, graph queries. | Container scan, runtime TLS probe, AWS read-only cloud demo if feasible. | Graph screen, risk dashboard, migration planner, CI command. |
| Day 9-10 | Integration hardening, final scoring calibration, demo dataset. | Scanner tuning, false-positive reduction, fixture coverage. | Benchmark report, UI polish, final PDF/HTML/CBOM/SARIF exports. |

# 8. Project acceptance criteria

- Source detection: 95%+ recall on seeded corpus and less than 5% false positives.

- Binary detection: 90%+ recall on simple/stripped/static/dynamic binary corpus.

- Config/certificate detection: 95%+ metadata extraction accuracy with no raw private-key leakage.

- Container detection: 90%+ artefact detection and 70%+ faster repeated scans through layer cache.

- Evidence fusion: duplicate final findings below 3%; OpenSSL dependency-only evidence marked ProvidedOnly.

- Operation reconstruction: 95%+ expected operation grouping accuracy on demo scenarios.

- Risk engine: 95%+ expected Mosca/classical risk classification on benchmark cases.

- Recommendation engine: 95%+ expected recommendation match against policy registry.

- Performance: 100k LOC scan under 60 seconds on reasonable laptop profile; peak RAM below 1 GB.

- CLI: source, binary, container, cloud, risk, recommend, report and CI workflows run end-to-end.

- GUI: target selection, scan preview, live monitor, inventory, graph, risk, finding detail, migration and reports are usable.

- Exports: CycloneDX CBOM, ECDAT JSON, SARIF, PDF, HTML and CSV generated successfully.

- Benchmark: final report compares ECDAT full pipeline against public baselines and ablations.

# 9. Anti-drift rules

- Do not turn ECDAT into a generic SAST dashboard.

- Do not make regex-only findings final truth.

- Do not let LLMs decide detections or recommendations; LLMs may only explain structured engine output.

- Do not block core demo on perfect cloud coverage, Ghidra deep analysis or all rare algorithms.

- Do not claim accuracy, performance or superiority without reproducible benchmark evidence.

- Do not expose private keys, secrets, raw credentials or enterprise source snippets without redaction.

- Do not let GUI design delay scanner/core progress; mock data first, real API later.

# 10. Benchmark Test Suite

Benchmark & Verification Test Suite

Own the complete benchmark suite for the full ECDAT project after all core modules are integrated.

Build a ground-truth crypto test corpus covering source code, binaries, containers, configs, certificates, keys, dependencies, runtime endpoints, and cloud/KMS-style metadata.

For every detector, create labelled test cases with expected results:

True Positive: crypto exists and ECDAT detects it correctly.

False Positive: ECDAT reports crypto that is not actually used.

True Negative: no crypto exists and ECDAT correctly reports nothing.

False Negative: crypto exists but ECDAT misses it.

Measure core benchmark metrics for every scanner:

Precision

Recall

F1 score

Accuracy

False positive rate

False negative rate

Specificity

Detection time

Peak RAM usage

Create separate benchmark groups for each detection type:

Source-code detection

Binary detection

Dependency/library detection

Container detection

Config detection

Certificate/key detection

Runtime TLS detection

Cloud/KMS inventory detection

Evidence fusion

Risk classification

PQC recommendation accuracy

Create algorithm-level benchmark coverage for all major crypto types:

RSA

DSA

DH / FFDHE

ECDH

ECDSA

X25519 / X448

Ed25519 / Ed448

AES modes: GCM, CBC, CTR, ECB

DES / 3DES

RC4

ChaCha20 / ChaCha20-Poly1305

MD5

SHA-1

SHA-2

SHA-3

HMAC

PBKDF2

bcrypt

scrypt

Argon2

ML-KEM / Kyber

ML-DSA / Dilithium

SLH-DSA / SPHINCS+

Hybrid crypto

Add misuse-specific benchmark cases:

AES-ECB usage

AES-CBC without authentication

hardcoded keys

weak key sizes

MD5 used for password hashing

SHA-1 used for signatures

RSA-1024 / RSA-2048 detection

TLS 1.0 / TLS 1.1

expired certificates

weak certificate signature algorithms

dependency-only crypto that should be marked ProvidedOnly

Add wrapper and alias benchmark cases:

Crypto hidden behind helper functions

Algorithm names stored in constants

Algorithm names loaded from config

Cross-file crypto calls

Framework-level crypto wrappers

Library imports that provide crypto but are not actually used

Benchmark evidence fusion specifically:

Same RSA finding from source + binary + certificate should merge into one asset.

OpenSSL dependency alone should not become a confirmed algorithm usage.

Source and config evidence should increase confidence.

Duplicate vendored libraries should not create repeated findings.

Test files and dead-code examples should be marked low-confidence or informational.

Benchmark risk engine correctness:

Validate Mosca calculation cases.

Check correct classification into Critical, High, Medium, Low, and Informational.

Include long-lived sensitive data cases.

Include short-lived internal data cases.

Include internet-facing service cases.

Include dependency-only cases.

Include PQC-already-present cases.

Benchmark PQC recommendation correctness:

RSA encryption/key exchange should recommend ML-KEM or hybrid ML-KEM.

RSA/ECDSA/EdDSA signatures should recommend ML-DSA or SLH-DSA.

DH/ECDH/X25519 should recommend hybrid key exchange.

AES-128 for long-lived data should recommend AES-256 where appropriate.

DES/3DES/RC4 should recommend AES-GCM or ChaCha20-Poly1305.

MD5/SHA-1 security use should recommend SHA-256/SHA-384/SHA-3.

Weak password hashing should recommend Argon2id, scrypt, bcrypt, or stronger PBKDF2 policy depending on constraints.

Add baseline comparison support:

Compare source detection against grep/ripgrep.

Compare source CBOM output against CBOMkit/Sonar.

Compare CBOM/container output against cdxgen.

Compare dependency/container inventory against Syft/Trivy.

Compare binary detection against strings + objdump.

Compare binary evidence against LIEF-only and YARA-only modes.

Show ECDAT full pipeline improvement over individual tools.

Add performance benchmark cases:

Small repo

Medium repo

100k LOC repo

Large container image

Binary-heavy folder

Repeated scan with cache enabled

CI diff scan on changed files only

Track performance metrics:

Total scan time

Files scanned per second

MB scanned per second

Peak memory

CPU usage

Cache hit rate

Expensive analyzer invocation rate

Time spent per detector

Number of raw findings

Number of merged findings

Duplicate reduction percentage

Add export validation tests:

CycloneDX CBOM should be valid JSON/XML.

SARIF should open correctly in GitHub/GitLab-compatible viewers.

PDF report should be generated successfully.

HTML report should open offline.

Canonical JSON should contain full evidence, risk, recommendation, and graph data.

Add CLI verification tests:

ecdat scan

ecdat scan-binary

ecdat scan-container

ecdat risk

ecdat recommend

ecdat report

ecdat ci

Add GUI verification tests:

Scan target selection works.

Scan progress is displayed.

Crypto inventory loads correctly.

Evidence graph opens correctly.

Risk dashboard matches backend output.

Finding detail shows evidence and confidence.

Migration planner shows correct recommendation.

Reports can be exported from the UI.

Create one final benchmark command:

ecdat benchmark run --suite full --out benchmark-report/

The final benchmark output should include:

Confusion matrix per scanner.

Precision/recall/F1 per crypto family.

False positive and false negative breakdown.

Speed and memory charts.

Baseline comparison table.

Overall project readiness score.

Failed test cases with reason.

Reproducible command log.

Mark this benchmark module done only when:

Every major detector has TP/FP/TN/FN tests.

Every scanner has measurable precision, recall and F1 score.

Full pipeline benchmark runs with one command.

Results compare ECDAT against baseline tools.

Reports prove ECDAT has higher linked coverage, lower false positives, better risk prioritization, or faster incremental scan than baseline approaches.

Final benchmark report is clean enough to show directly in the SIH presentation.